## Slide 1: To Do List
By Saif Raja

## Slide 2: Introduction
Approached using Agile methodology by using the scrum manor.
Created a backlog of tasks which included user stories for Front-End, Back-End and Testing.
Distributed them into sprints and set expectation regarding time frame and difficulty using Moscow on Jira.

## Slide 3: Consultant Journey
Version Control System: Git
Source Code Management: GitHub
Project Management System: Jira
Database Management System: H2
Back-End Programming Language: Java
API Development Platform: Spring
Front-End Web Technologies: HTML, CSS, JavaScript
Build Tool: Maven
Unit Testing: J-unit, Mockito
UI Testing: Selenium

## Slide 4: Testing
TESTED BOTH FRONT END AND BACK END WITH A COVERAGE OF 86.9% 

## Slide 5: Sprint Review
All sprints originally set got completed.
Some did go over the original time expectation and some were completed quicker than expected.
Tried to stay on top of updating it regularly along the way.
Did waste a lot of time playing around with CSS which I ended up removing.
Had an issue with my ‘read’ function in my task list not reading by id as I could not fetch by task id and Due to time constraints it resulted me in applying a read-all function.

## Slide 6: Sprint Retrospective
Overall the sprints went really well as the project seemed to be fully functional and completed within the set time frame.
Project management skills has room for improvement.
Need to be updating git a lot more

## Slide 7: Conclusion
Utilise Jira a lot more to help manage the project better.
Use the git pipeline throughout the project!!!!
Don’t spend too much time on CSS focus more on usability than appearance.

## Slide 8: Demonstration: